### GitHub User Stories (GitHub Issues)

# To manage project requirements in an organized manner, 25 user stories were created as individual GitHub Issues. Each issue represents a specific feature or functionality from the user's perspective and includes the corresponding acceptance criteria. This approach follows Agile software development practices, making it easier to plan, track, and manage the implementation of the SafeBite platform.

# SafeBite – MoSCoW Prioritization

This document summarizes the MoSCoW prioritization for the SafeBite MVP based on the defined user stories.

## Must Have (Critical for MVP)

·        Story 1 – User Registration

·        Story 2 – User Login

·        Story 4 – Browse Restaurant Listings

·        Story 7 – View Restaurant Details

·        Story 8 – View Safety Score

·        Story 13 – Create Restaurant Listing

·        Story 17 – Review Pending Restaurant Applications

·        Story 18 – Approve Restaurant Listings

·        Story 21 – Responsive Mobile Design

·        Story 24 – CSV Data Import System

## Should Have (Important for User Experience)

·        Story 3 – Role-Based Access Control

·        Story 5 – Filter Restaurants by Criteria

·        Story 6 – Search Restaurants by Name

·        Story 9 – View Inspection History Timeline

·        Story 14 – Edit Restaurant Information

·        Story 15 – View Listing Approval Status

·        Story 19 – Reject Restaurant Listings

·        Story 22 – Navigation and Site Structure

·        Story 23 – Loading States and Performance

## Could Have (Nice to Have Features)

·        Story 10 – View Inspection Violation Details

·        Story 11 – View Inspector Information

·        Story 12 – View Violation Photos

·        Story 16 – Manage Multiple Restaurant Locations

·        Story 20 – Manage Users

·        Story 25 – Data Synchronization with Health Departments

## Won't Have (Future Releases)

·        Advanced Analytics Dashboard

·        Live Notifications

·        Mobile Application

·        Customer Review System

# Wireframe Submission Format

| Screen | Purpose | Key UI Elements |
| --- | --- | --- |
| 1. Login / Sign Up | User authentication | Email, Password, Login, Register |
| 2. Home Page | Browse restaurants | Search bar, Categories, Restaurant cards |
| 3. Restaurant Details | Restaurant information | Safety score, Images, Details |
| 4. Owner Dashboard | Restaurant management | Listing status, Edit button |
| 5. Admin Dashboard | Approve/Reject listings | Pending applications, Approve/Reject |

1. Login / Sign Up

2. Home Page

3. Restaurant Details

4. Owner Dashboard

5. Admin Dashboard

# 4. Architecture Diagram (Draw.io)

## Title

SafeBite – Restaurant Food Safety Platform Architecture

## Format

- Single-page architecture diagram

- Landscape orientation

- Created using Draw.io

## Purpose

Illustrates the overall architecture of SafeBite, showing how users interact with the frontend, backend, database, deployment infrastructure, and data sources.

## Components Included

### Frontend

- React 18 (Vite)

- Tailwind CSS

- Customer, Restaurant Owner, and Admin interfaces

### Backend

- FastAPI REST API

- JWT Authentication & Role-Based Access Control

- Restaurant Management

- Inspection History API

- Approval Workflow

### Database

- SQLite (Development), PostgreSQL-ready

- Stores users, restaurants, inspections, violations, and inspector data

### Data Source

- CSV files for restaurants, inspections, violations, inspectors, and users

- Database initialized from CSV datasets

### Containerization

- Docker & Docker Compose

- Separate frontend and backend containers

- Shared network for communication

### Deployment

- Docker Compose (Development)

- Cloud-ready deployment

- Optional Nginx Reverse Proxy and HTTPS support

### External Services

- Government inspection datasets

- Future integrations (Google Maps, Email, SMS)

## Data Flow

- Users access the React application.

- Frontend sends API requests to the FastAPI backend.

- Backend authenticates users using JWT.

- Business logic processes requests.

- Backend retrieves data from the SQLite database.

- Inspection and restaurant data are returned as JSON.

- Frontend displays restaurant details, inspection history, and safety scores.

## Diagram Requirements

The diagram should include:

- Frontend

- Backend

- Authentication Layer

- Database

- CSV Data Source

- Docker Containers

- Deployment Infrastructure

- External Services

- Clearly labelled arrows showing data flow between components.